PROJECT DEVELOPMENT AGREEMENT  
**Between**  
Sreyas C.V & Aakash Kava ("Developers")  
&  
Raj Nilesh Shial & Mahek Raj Shial ("Client")

## 1. Project Overview

This agreement outlines the scope, deliverables, timeline, and payment terms for the development of a **responsive static website** for **Export Business of** Raj Nilesh Shial & Mahek Raj Shial.

## 2. Scope of Work

##### Static Responsive Website Development

The website will be developed using **HTML, CSS, JavaScript (Vanilla), Bootstrap** (Optional) **and jQuery** (Optional). It will include the following sections/page:

##### Pages & Features:

Feature: Navigation Menu will house a translate button which will be powered by Google Translate.

Page Count: 10

1. **Home Page:** (Following is the content in the page)
   * Banner (Photo Carousel of Products)
   * Licenses Marquee
   * Short “About Us” intro
   * Why Choose Us Section
   * Logistic Partners Marquee
2. **About Us:** Few information about the business.
3. **Products:** (Following are Individual Pages) will list each category of products. Each page will list the products as a tile and will contain short one-two liner information on hover over the tiles.
   * Whole Spices
   * Grounded Spices
   * Blended Spices
   * Grains / Pulses
   * Dry Fruits
   * Makhana
4. **Contact:** Will list out Phone, Email and WhatsApp Links and a form for inquiry. Input to the forms will be sent as email for ‘notification’ purposes.

##### Technology Stack:

* Frontend: HTML, CSS, JavaScript (Vanilla), Bootstrap (Optional), jQuery (Optional)
* SEO: On-page SEO optimization

##### Deliverables:

* Fully responsive website

##### Testing & Support:

* Full functional testing across multiple devices and browsers.
* Two months of post-delivery support, covering:
  + Bug fixes and performance-related issues.
  + Minor adjustments.
  + General queries related to delivered features.

## 3. Project Timeline

* 6.5 weeks for design, development and deployment. +1.5 weeks buffer for unforeseeable events.
* Refer to below table for timeline and milestones. The below table is for reference only, actual development may not be in the same order.

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Approx. Timeline** | Weeks | | | | | | | | | | | | | | | |
| 1 | | 2 | | 3 | | 4 | | 5 | | 6 | | 7 | | 8 | |
| Template Design |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Home Page |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| About Us |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Contact US |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Products Page and Sub Sections |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Final Touch Ups / Changes |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Testing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Deployment |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Post Deployment / Buffer |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

* Progress updates will be provided on a **weekly basis** and/or upon the completion of each major task. These updates will include status reports, access to website through tunnel, key milestones achieved, and (if any potential) delays.
* Changes to any pages can be proposed during the update meeting. To manage workload effectively, we ask that revisions be limited to a maximum of three per page.

## 4. Payment Terms

The project is divided into phases with payments structured as follows.

##### Cost: ~~₹14,999~~ ₹12,999

* 30% Initial Payment (₹3,899): Due at project commencement.
* 40% Mid-Phase Payment (₹5,200): Due at the halfway mark of the project duration, calculated from the project commencement date.
* 30% Final Payment (₹3,900): Due upon final delivery before deployment.

Payment Mode: Payments shall be made via preferably **UPI** or by other means and please include transaction details and/or screenshot of the payment for documentation purposes. Payment information is included below.

##### Payment Details:

UPI: 8128569474@ptyes

Other Mode: Please let us know and we will update the document.

Project Commencement: The project will officially commence on the next day of the initial payment of 30% of the total cost is received.

Late Payment Clause: A delay in payments beyond **4 days** from the due date may result in unexpected delays in final delivery.

Source Code Sharing: The final source code will be handed over only after the full and final payment of the project outlined in this document. Until then, the code remains the intellectual property of the developers. Deployment assistance will be provided, but any future maintenance beyond the included two-month support will require a separate agreement.

Deployment: Costs regarding hosting services and domain name registration will be borne by the client as it is outside of developer’s hand. Deployment assistance will be provided upon request.

Post Deployment Content Manipulation: After the deployment of the project, client can approach us for additional updates, for which pricing is… 1) New Page: ₹ 749 || 2) Update Existing Page: ₹349

## 5. Responsibilities & Obligations

##### Client Responsibilities:

* Provide all required content (text, images, videos, course details, etc.) within the agreed timeline. Delays in content submission may lead to a shift in the overall project timeline.
* The client is encouraged to review updates regularly and provide timely feedback to ensure smooth progress.
* Arrange for domain & hosting (if required, we will assist in deployment, hosting and domain procurement).

##### Developer Responsibilities:

* Develop the website as per the agreed design and functionality requirements.
* Ensure the site is responsive, optimized, and cross-browser compatible.
* Conduct testing and debugging before final delivery.
* Hand over Source Code after final payment.

## 6. Legal Terms

##### Confidentiality Clause: All client-provided data shall be kept confidential and will not be shared with any third party.

##### Scope Change Clause: Any new features or major changes beyond the agreed scope will be considered a separate project and may require additional cost and timeline adjustments.

##### Liability Clause: The developers are not responsible for:

* Security breaches or data loss due to hosting vulnerabilities.
* Any external third-party failures.
* Future website maintenance unless a separate agreement is made.

##### Termination Clause: Either party may terminate this agreement with a 7-day written notice. In such a case:

* The client must pay for the work completed up to the termination date.
* The developers will hand over all completed work files after formal termination with payment.

## 7. Agreement Confirmation

By replying positively to the email in which this document is attached, the client acknowledges and agrees to the terms outlined above. Additionally, the client must provide a screenshot or proof of payment after each transaction is completed for documentation purposes. Project work will commence after the initial payment confirmation has been received. Upon verification, we will send further details if any.

## 9. Additional Information

|  |  |
| --- | --- |
| Client | Developers |
| Business Name: (Company not registered yet)  Point of Contact: Raj Shial and Mahek  Phone No: +91 74359 24700 (Raj)  +91 96245 15033 (Mahek)  Address: (Company not registered yet)  E-Mail: [mahekshial@gmail.com](mailto:mahekshial@gmail.com) | Name: Sreyas C.V. & Aakash Kava  Address: Plot No:40, Shyam Park,  B/H Rokadiya Hanuman Temple  Porbandar, Gujarat, 360575  E-Mail: [cvbiro.career@gmail.com](mailto:cvbiro.career@gmail.com)  [akworks88@gmail.com](mailto:akworks88@gmail.com)  Phone No: +91 812 856 9474 (Sreyas)  +91 7878 21 2828 (Aakash) |